Plateau One – Core Infrastructure (Foundation)

This is “lay the foundations of the house.” Nothing fancy; everything stable, secure, and recoverable.

[ ] Security Level 4 – Master Key + Windows Credential Manager

Implement the full master-key system: generate/store a long random master key in Windows Credential Manager, use it for all encryption, and stop deriving encryption keys from the login password. Include wiring from Electron → backend so the backend always gets the master key at startup.

[ ] Security Verification Pass

Test key creation, key retrieval, encrypt/decrypt, app restart, PC restart, and login/logout. Confirm no plaintext keys or secrets in code, env, logs, or DB, and that changing the login password does not affect decrypting stored data.

[ ] Git Repo Baseline & Rollback Safety

Move Orb to the correct drive, re-init Git cleanly, make a “baseline” tag, and verify that you can deliberately break a file and restore it using git restore / reset. This is your long-term safety net.

[ ] Backup / Export & Restore Mechanism

Add backend endpoints + simple UI to export a ZIP (DB + files + metadata) and import it back. This is your “disk dies but Orb survives” layer.

[ ] API Registration + Token Pipeline

Centralise all OpenAI/Anthropic/Google API registration into one module with consistent error handling, rate-limit handling, provider health checks, and secure key retrieval.

[ ] Fix Internet Access / Tool Binding

Restore and stabilise the tool layer (weather, HTTP fetch, search, etc.) so that all models use your tools instead of provider-side browsing. All “internet” must go through Orb.

[ ] Stabilise Basic LLM Job Flow

Make the core loop rock-solid: user prompt → router → chosen model → response → UI. No hangs, no double sends, no dropped messages.

[ ] Stabilise Memory System (Frontend ↔ Backend)

Ensure messages and notes save/load correctly per project. Fix project switching, UI reloads, and ensure context never disappears or mixes.

[ ] Fix Core UI Basics (Scrolling, Drag-Drop, Markdown, History)

Scrolling works. Drag-drop uploads work. Markdown renders properly. Chat history persists across app restarts.

[ ] Minimal Routing Engine (Text & Code Tasks)

Define deterministic job-type routing:

– Claude Sonnet for normal coding tasks

– Claude Opus for architecture / multi-file / deep reasoning

– Gemini for vision

No audio/video routing yet.

[ ] Audit Logging for Model/API Calls

Add audit_logs table. Log model, job type, success/failure, rate-limit info, etc., but not raw prompts or secrets.

[ ] Plateau One Bug Sweep

One full sweep over everything above. Plateau One ends when Orb is stable, predictable, recoverable.

Between Plateau One and Plateau Two

Phase-Level Insert (Detailed Section)

UI Additions – Patch Viewer

3.7 – Add Patch Bundle Viewer in UI

– Show patch bundles as tiles

– One tile per file/group

– Syntax-highlighted code preview panel

– One-click “Copy” button (Claude-style)

– ZIP + apply_patch.ps1 option for large bundles

– Dedicated “Patches” page as the approval workflow

Plateau Four – UX, Presence & Automation

(unchanged – included for completeness)

[ ] Read-Only Repo Access (Code Inspection)

Allow models to view Orb’s entire repo (via allow-listed paths). Enables code scanning and architecture understanding.

3.4a – Architecture Map Self-Scan (Self-View)

Use read-only tools to traverse the repo, emit a machine-readable architecture map, export alongside your human map, diff them, and surface mismatches before enabling self-development.

[ ] Architecture Map Self-Scan (Compare with Human Map)

Orb walks its own repo, builds a structured architecture map, and compares it with your manually maintained map to detect drift, missing modules, dead code.

Sandbox Runtime v1 (Separate Repo/DB/Port – Manual Use Only)

Create a dedicated Orb sandbox environment:

– Separate Git checkout or branch

– Separate DB file (e.g. orb_sandbox.db)

– Backend on a different port

– UI toggle: “Orb (Stable)” vs “Orb (Sandbox)”

No self-development yet — this is only for safe testing of patches.

Plateau Two – Control Tower & Tooling

[ ] Settings Panel (Providers / Models / Toggles)

Full settings UI to control routing defaults, provider selection, semantic search, deep research, etc.

[ ] Routing Policy Inspector + Router Logging UI

Expose routing decisions (GET /routing/policy) and build UI panel showing job type, chosen model, reason, timing, token use, and errors.

[ ] Stabilise API Tools & Error Handling

Normalise tool responses. All tools return structured success/error, with retries and consistent logging.

[ ] Web Search & Deep Research Mode

Implement Orb’s own search tools. Deep research = multi-page fetch + claim extraction + synthesis. Settings control max depth.

[ ] Weather / Surf / Topic Tools (Multi-Source)

Pull data from multiple APIs and reconcile. Replace all “AI guessing.”

[ ] External APIs: Google Maps / Places / Weather

Add a proper external API tooling layer with secure key handling.

[ ] Stabilise Gemini 3 Vision Integration

Screenshots → reliable multimodal calls → consistent output.

[ ] Audio / Image / Video Routing Rules (Policy Only)

Define thresholds for which model handles which job.

[ ] Plateau Two Bug Sweep

Plateau Three – Self-Development Engine & Templates

[ ] Patch Bundle Format (Proposed Changes, No Direct Writes)

Models propose patch bundles (full file replacements + metadata). No diffs, no direct writes.

[ ] Manual Patch Apply + Rollback Script (Git-Backed)

CLI script that safely applies or rolls back patch bundles.

[ ] Start Orb-Assisted Self-Review (Limited Scope)

Orb uses read-only access + patch bundles to suggest improvements in sandbox.

[ ] Multi-Model QA Workflow Controller

Claude → Gemini → ChatGPT pipeline for generating, auditing, and validating code patches.

[ ] AST-Level & Intent Validation Tools (Optional)

Extract requirements from your prompt; validate AST of patches before accepting.

[ ] Orb App Baseline v1 Template (Android)

Standardised app starter.

[ ] Backend Baseline Template

Standardised backend starter.

[ ] Weekly Automated Architecture Scan

Orb regularly scans repo and proposes patch bundles (not auto-applying).

[ ] Plateau Three Bug Sweep

[ ] Voice Input/Output

[ ] Desktop Automation Agent

[ ] Computer Vision Layer

[ ] CV-RPA Action Layer

[ ] Advanced Screen→Reasoning→Action Workflows

[ ] Audio/Video Routing & Editing

[ ] Personality & User Profile Layer

[ ] Orb Face / Visual Presence Overlay

[ ] Theme Toggle & Final UI Polish

[ ] Plateau Four Bug Sweep

Above Plateau Four – Distribution & Ecosystem

[ ] Website Integration

[ ] Installation Package & Distribution

[ ] Social Media APIs

[ ] Plugin/Tool Ecosystem

[ ] Branding Consistency

[ ] Orb Visual Prototyping

[ ] Personality Fine-Tuning